# Minutes for CSC2058

# Group 1 Date of this minute ­­­­­08/11/2024 Location (Room No. and/or Teams): Room 4, ML

The following team members were present (in the same meeting room or on Teams) when these minutes were discussed:

|  |  |  |  |
| --- | --- | --- | --- |
| Name (printed/typed) | In room (R); On teams (T). | | Signature (agreed bitmap or initials) |
| Aleeya Emelna binti Mohd Khairul Isma | | R | A.I. |
| Sebastian Valdes | | R | S.V. |
| Htoo Myat Miang | | R | H.M. |
| Ahmed Wisam | | R | A.W. |

Task Reporting (Briefly list what each team member did in the last week/since the last meeting if < 1 week.\*)

Name (1): A.I.

* Created Use case Description for ellipse in open menu and Quit App.

Name (2): S.V.

* Created Use case Description for ellipse in start game and Select Player.

Name (3): H.M.

* Created Use case Description for ellipse in Take turn, roll dice, and end game.
* Created the sequence table

Name (4): A.W.

* Created the sequence table.

\*Printouts giving an overview of interim deliverables may be added as a supplement to these minutes.

Actions Planned (Briefly list what each team member will do this week/until the next meeting if < 1week.)

Name (1): A.I.

* Create a use case description for trade player and claim task.
* Start creating uml class diagram for player section.

Name (2): S.V.

* Create a use case description for start tack, pay someone and fix start game.

Name (3): H.M.

* Fix a use case description for roll dice and take turn.

Name (4): A.W.

* Create a finalised introduction of the project scope.

Obstacles (List briefly anything that may be blocking your progress and the possible solutions you need to investigate. Indicate ‘O.K.’ if there are no obstacles you are aware of.)

Name (1): A.I.

* Haven’t yet finalising the use case diagram product and the whole picture.
* Haven’t started creating UML class diagram for the project.

Name (2): S.V.

* Haven’t yet finalising the use case diagram product and the whole picture.
* Haven’t started creating UML class diagram for the project.

Name (3): H.M.

* Haven’t yet finalising the use case diagram product and the whole picture.
* Haven’t started creating UML class diagram for the project.

Name (4): A.W.

* O.K.

**Date of next minutes meeting: 10/11/2024**

**Location of next minutes meeting: (Room No. and/or Teams): Room 4, ML**