# Minutes for CSC2058

# Group 1 Date of this minute: ­­­­­20/11/2024 Location: CSB Computer Lab

The following team members were present (in the same meeting room or on Teams) when these minutes were discussed:

|  |  |  |
| --- | --- | --- |
| Name (printed/typed) | In room (R); On teams (T). | Signature (agreed bitmap or initials) |
| Sebastian Valdes | Room | S.V. |
| Ahmed Wisam | Room | A.W |
| Htoo Myan Naing | Room | H.M |
| Abdelmoneim Elserafy | Room | A.E |
| Aleeya Emelna | Room | A.E |
|  |  |  |

Task Reporting (Briefly list what each team member did in the last week/since the last meeting if < 1 week.\*)

Sebastian:

* Reviewed Use cases diagram, use case descriptions, and class diagram
* Designed and connected class diagram on figma

Ahmed:

* Reviewed Use cases diagram, use case descriptions, and class diagram
* Researched details on real-world solution with supporting evidence.
* Wrote draft real-world problem and solution outline.

Aen:

* Reviewed Use cases diagram, use case descriptions, and class diagram
* Designed and connected class diagram on figma

Elserafy:

* Reviewed Use cases diagram, use case descriptions, and class diagram
* Designed and connected class diagram on figma

Aleeya:

* Designed and connected class diagram on figma
* Created sequence diagram for “Take turn” use case

\*Printouts giving an overview of interim deliverables may be added as a supplement to these minutes.

Actions Planned (Briefly list what each team member will do this week/until the next meeting if < 1week.)

Sebastian:

* Create sequence diagram for “Claim task” use case

Ahmed:

* Research how biogas can be stored and compressed
* Update solution outline with these findings

Aen:

* Create sequence diagram for “Start game” use case

Elserafy:

* Create sequence diagram for “Complete task” use case

Aleeya:

* Revise use case and class diagrams to align with “Take turn” sequence diagram.

Obstacles (List briefly anything that may be blocking your progress and the possible solutions you need to investigate. Indicate ‘O.K.’ if there are no obstacles you are aware of.)

Sebastian:

* O.K.

Ahmed:

* O.K.

Aen:

* O.K.

Elserafy:

* Want to get a better understanding of how sequence diagrams work before/during creation of the diagram.
  + Will ask for advice/guidance from Aleeya and/or Sebastian.

Aleeya:

* O.K.

**Date of next minutes meeting: 22/11/2024**

**Location of next minutes meeting: Discord call**