# Minutes for CSC2058

# Group 1 Date of this minute: ­­­­­24/01/2025 Location: Disord online call

The following team members were present (in the same meeting room or on Teams) when these minutes were discussed:

|  |  |  |
| --- | --- | --- |
| Name (printed/typed) | In room (R); On teams (T). | Signature (agreed bitmap or initials) |
| Sebastian Valdes | Discord | S.V. |
| Ahmed Wisam | Discord | A.W |
| Htoo Myan Naing | Discord | H.M |
| Abdelmoneim Elserafy | Discord | A.E |
| Aleeya Emelna | Discord | A.E |
| Ignacio Carbonell | Discord | I.C. |
|  |  |  |

Task Reporting (Briefly list what each team member did in the last week/since the last meeting if < 1 week.\*)

Sebastian:

* Prepared an descriptions in natural language of what each class in our diagram will represent in our system to help everyone gain better understanding of the system as development starts

Ahmed:

* Contributed to discussion of contents of the poster deliverable and adapting our idea to the new research done by Ignacio.

Aen:

* Tested out in code different methods for implementing a console-based UI to our project and reported results back.

Elserafy:

* Started coding the classes in our UML class diagram including attribute and method prototypes without yet implementing them.

Aleeya:

* Prepared an action plan to delegate tasks for research regarding downscaling our idea into a cheaper approach to our real-world solution, and creating our poster.

Ignacio:

* Researched a some ideas for DIY anaerobic digestors as new suggestions to improve our real-world solution in a way that is cheaper and more accessible to the people of Makers Valley.

\*Printouts giving an overview of interim deliverables may be added as a supplement to these minutes.

Actions Planned (Briefly list what each team member will do this week/until the next meeting if < 1week.)

Sebastian:

* Summarize what the main elements of our real-world solution are to include in the poster

Ahmed:

* Work on poster’s introduction and context design based on research and our semester 1 report.

Aen:

* Try a few more methods for implementing the project’s UI and make a final decision on which to implement. Also, delegate coding tasks to begin development.

Elserafy:

* Work with Ahmed on researching context design of our real-world solution to include in our poster. And submit his coding work to git repository.

Aleeya:

* Prepare the design process section of our poster, analysing the iterations of our idea as we came up with our real-world solution.

Ignacio:

* Define the concrete steps explaining how to deploy our real-world solution in Makers Valley effectively this will be included in our poster.

Obstacles (List briefly anything that may be blocking your progress and the possible solutions you need to investigate. Indicate ‘O.K.’ if there are no obstacles you are aware of.)

Sebastian:

* + Some sections in his work will require waiting for Ian’s answer.

Ahmed:

* + Will ask Ian for his opinion on our DIY anaerobic digestors approach before making final changes to his section.

Aen:

* + O.K

Elserafy:

* + O.K.

Aleeya:

* + O.K.

Ignacio:

* + Awaiting Ian’s response to our new ideas to define steps of deployment.

**Date of next minutes meeting: 28/01/25**

**Location of next minutes meeting: (Room No. and/or Teams): CSB Ground Floor Project Room**