# Minutes for CSC2058

# Group 1 Date of this minute ­­­­­19/11/2024 Location (Room No. and/or Teams): Figma and Discord

The following team members were present (in the same meeting room or on Teams) when these minutes were discussed:

|  |  |  |
| --- | --- | --- |
| Name (printed/typed) | In room (R); On teams (T). | Signature (agreed bitmap or initials) |
| Sebastian | T | S |
| Htoo Myat Naing | T | H |
| Serafy | T | S |
| Aleeya | T | A |

Task Reporting (Briefly list what each team member did in the last week/since the last meeting if < 1 week.\*)

Name (1): Serafy

* Planned out the class diagram representation
* Researched into making a proper class diagram

Name (2): Htoo Myat Naing

* Contirbuted to the Task, Player, GameController, ChanceCard class diagram
* Proper drawing in figma

Name (3): Aleeya

* Started on making Sequence diagram for Take Turn use case
* Contributed to the Objective, GameController, ChanceCard class diagram
* make some changed to the use case diagram

Name (4): Sebastian

* Lead rhe whole class diagram representation of the application
* Contributed to most of the class representation and abstract class

Actions Planned (Briefly list what each team member will do this week/until the next meeting if < 1week.)

Name (1): Serafy

* Complete **task** use case to a sequence diagram
* Put use case diagrams to the report document

Name (2): Htoo Myat Naing

* Complete **Start Game** use case to a sequence diagram
* Put use case diagram to the report document

Name (3): Aleeya

* Complete **Take Turn** use case to a sequence diagram
* Put Sequence diagrams inside the report document

Name (4): Sebastian

* Complete **Claim Task** use case to a sequence diagram
* Class diagram organisation and connection

Obstacles (List briefly anything that may be blocking your progress and the possible solutions you need to investigate. Indicate ‘O.K.’ if there are no obstacles you are aware of.)

Name (1): Serafy

* had some issues making a sequence diagram

Name (2): Htoo Myat Naing

* had some issues making a sequence diagram

Name (3): Aleeya

* O.K

Name (4): Sebastian

* has some issues making a sequence diagram

**Date of next minutes meeting: 20/11/2024**

**Location of next minutes meeting: (Room No. and/or Teams): CSB/01/020**